COOPERATION BETWEEN CONTRACTORS		9/2/04

1.0  Description.  This contract is one of several contemplated relative to the overall bridge project.  Separate contracts will be provided for construction of the river piers and the superstructure framing for different units.

2.0  Construction Requirements.

2.1  The work for this project shall be performed in the order necessary to best facilitate the early completion of the combined projects on this improvement.  The contractor shall be required to arrange the storage of materials and equipment and perform the construction operations so as not to unduly interfere with the operations of other contractors.  This may require the contractor to store equipment and materials off state right of way and make the necessary arrangements for storage sites.

2.2  Full cooperation of the contractors involved with this improvement in careful and complete coordination of their respective activities in the area will be required.  Each contractor involved shall so schedule and conduct work as to avoid unnecessary inconvenience, delay to another and a manner as not to damage work being performed or completed by another.  When necessary for proper prosecution of work, each contractor shall permit the other access through the overlapping construction areas and the use of any access or haul roads constructed by others.

3.0  Method of Measurement.  No measurement will be made.

4.0  Basis of Payment.  Payment for the above described work will be considered completely covered by the contract unit price for other items included in the contract.