ITEM MO-100 MOBILIZATION

DESCRIPTION

100-1.1  This item shall consist of  the preparatory work and operations, including, but not limited to, those necessary for the movement of personnel, equipment, supplies, and incidentals to and from the project site; for the establishment of all offices, buildings, and other facilities necessary for work on the project, except as provided in the contract as separate pay items; and for all other work and operations which must be performed or costs incurred prior to beginning work on the various items on the project site.

# GENERAL

100-2.1  POSTED NOTICES.  Prior to commencement of construction activities, the contractor must post the documents listed below in a prominent and accessible place where they may be easily viewed by all employees of the prime contractor and by all employees of sub-contractors engaged by the prime contractor. These notices must remain posted until final acceptance of the work by the owner.

- Equal Employment Opportunity Poster “Equal Opportunity is the Law”

- Davis Bacon Wage Poster (WH 1321) – DOL “Notice to All Employees”

- Applicable Federal and State Wage Rates from the Project Manual

* * * * * * * * * * * * * * * *  * * * * * * * * * * * * * * * * * * * * * * * * * * * * * * * * * * * * * *

Section 100-2.1 applies only to projects that include federal funds. If the project is being funded with 100% state funds then delete this paragraph.

* * * * * * * * * * * * * * * *  * * * * * * * * * * * * * * * * * * * * * * * * * * * * * * * * * * * * * *

# BASIS OF PAYMENT

100-4.1  Based on the contract lump sum price for “Mobilization”, partial payments will be allowed on the next pay estimate as follows:

A.  With the first pay request; 25 percent.

B.  When 25 percent or more of the original contract amount is earned, an additional 25 percent.

C.  When 50 percent or more of the original contract amount is earned, an additional 40 percent.

D.  After Final Inspection and Staging Area clean-up; the final 10 percent.